The current Cognigy UC4 flow does not fully cover the updated 10 GrabFood test cases and is not ready for sign-off.

Main gaps:

- TC-001–002: Missing date parsing, threshold calculation, photo reminder, and explicit follow-up/decline-to-close handling.

- TC-003–005: Missing complete App guidance, three preference questions, explicit IFI education/closure, and status-before-dispute sequencing.

- TC-006–008: Missing role/permission troubleshooting, retry/decline handling, step-by-step recovery, and App-to-Portal fallback.

- TC-009–010: Missing two-attempt exhaustion handling, transfer consent, and the required out-of-scope transfer path. CXone connectivity remains unverified.

Critical issue: The main prompt instructs unresolved cases to transfer to an agent, but the resolution tool instructs self-service fallback. This conflict may prevent the intended handover.

Next steps: Update the flow against the full revised UC4 specification, fix escalation routing, verify CXone configuration, and execute all 10 TCs.

Assessment is based on the exported flow and local code checks; live Cognigy testing is still pending.